NEWWAY FIELD SERVICE COMPLETION AGENT

# SPA Reconstruction Plan
P0 / P1 / P2 Implementation — v3

Template-ready P0 runtime: preserve current HVAC + SBS Bus/Rail capabilities while preparing clean P1 company-schema integration

# 1. P0 / P1 / P2 definition

P0, P1 and P2 remain implementation priority bands. P0 builds the technician runtime and UX/state architecture; P1 configures that runtime with real company templates and scoped knowledge; P2 adds deployment, integration and scale. The key v3 principle is that P0 must be template-ready without implementing the full template parser/editor.

| Priority | Meaning | For Newway |
| --- | --- | --- |
| P0 | Core journey — first | Reconstruct the SPA around a report session, remove redundant required clicks, fix state defects, and complete Bus/Rail finalization. |
| P1 | Productization — next | Company templates, PDF/DOCX, history, knowledge administration and polished audit UX. |
| P2 | Scale — later | OCR, enterprise integrations, production identity, richer multimodal evidence and analytics. |

# 2. Do not disturb these working features

Keep the single-page architecture; a router/framework rewrite is unnecessary.

Preserve APIs, artifact hashes, correction receipts, fact extraction, validators, V1 confirmation binding, storage, V2 retrieval isolation and hard gates.

Keep HVAC / SBS_BUS / SBS_RAIL internally isolated. Redesign how users enter a report, not the knowledge-isolation mechanism.

Keep immutable evidence and auditability, but hide technical detail until requested.

Keep manual text, WAV upload, guided demo, walkthrough, ingestion and retrieval; relocate secondary/admin functions instead of deleting them.

Keep explicit unknown/missing information and technician approval.

# 3. Add a template-ready domain-neutral ReportSession

The SPA should introduce a frontend ReportSession that is schema-aware from day one. In addition to report type/scope, job context, evidence, transcript, corrections, facts, unresolved items, report draft, validation, confirmation and export state, add schemaId, schemaVersion, structuredState and fieldStates. P0 uses built-in schemas; P1 later supplies uploaded/versioned company schemas through the same contract.

ReportSession core fields: id; scope; reportType; schemaId; schemaVersion; jobContext; evidence; transcript; corrections; facts; structuredState; fieldStates; unresolvedItems; reportDraft; validation; confirmation; exportState.

State flow remains DRAFT → CAPTURE → PROCESSING → RESOLVE (conditional) → REVIEW → READY_TO_CONFIRM → CONFIRMED → EXPORTED. StructuredJobState is internal runtime state, not another technician-facing page.

# 4. Reconstructed SPA views

| View | Purpose | Primary action | Notes |
| --- | --- | --- | --- |
| Reports | Resume/start work. | New report | Default landing. |
| New Report | Choose report type + required context. | Start report | Replaces casual scope switching. |
| Capture | Describe work / provide evidence. | Record / Stop | Type/upload are secondary. |
| Resolve | Only human-required corrections/gaps/conflicts. | Accept / Continue | Skipped when empty. |
| Review | Read report + concise validation state. | Confirm report | Report is focal content. |
| Complete | Persist/share approved output. | Export | Auto-save after confirmation. |
| Tools/Admin | Templates, knowledge, demo, diagnostics. | Contextual | Outside daily technician path. |

# 5. Shared shell reconstruction

| Current | Recommended |
| --- | --- |
| Demo ribbon | Compact environment bar. |
| Large hero | Keep only on empty landing; active work uses compact report/job header. |
| HVAC/Bus/Rail pills | Move into New Report as Report type; selected scope becomes read-only context during work. |
| Security notice | One-line status; details in System status. |
| LAN passcode | Conditional panel/modal only in LAN mode. |
| Mint/cream/green/coral | Retain as tokens; reduce nested cards and excessive pills. |
| Responsive collapse | Keep, but primary task must precede evidence/admin panels. |

# 6. Minimum-interaction journey

| Step | User | Automatic system work | Target |
| --- | --- | --- | --- |
| New | Select type/required ID. | Create scoped session. | 1 |
| Capture | Record → Stop or type/upload. | Persist → transcribe → extract → evaluate. | 2 for voice |
| Resolve | Answer blocking item only. | Update → re-check. | 1 per issue |
| Review | Read report. | Build + validate. | 0 generation clicks |
| Confirm | Final acknowledgement. | Bind exact report/validation/facts. | 1 |
| Complete | Export if needed. | Auto-save. | 0–1 |

# 7. HVAC mapping

| Existing HVAC section | New place | Treatment |
| --- | --- | --- |
| Runtime status | Settings / conditional banner | Healthy providers recede; failures stay actionable. |
| Provide statement | Capture | Record/Stop primary; manual/WAV secondary; auto-transcribe. |
| Immutable transcript | View transcript / Audit | Keep artifact; raw JSON hidden by default. |
| Terminology review | Resolve | Only if candidates exist; preserve critical confirmation. |
| Missing questions | Resolve | One blocking question at a time; keep Not provided. |
| Facts/report/validator | Review | Report dominates; facts/validator technical detail in evidence drawer. |
| Technician confirmation | Review → Complete | Reuse identity; exact-version confirmation remains. |

# 8. SBS Bus/Rail mapping

| Current V2 | New place | Treatment |
| --- | --- | --- |
| Guided demo | Demo / Help | Keep for judges/training. |
| Walkthrough | Help | Retarget to reconstructed flow. |
| Document ingestion | Templates / Knowledge admin | Organization setup task. |
| Query + Top-K search | Knowledge inspector / developer tools | Keep diagnostic access; normal flow retrieves automatically. |
| Technician statement | Capture | Shared input component. |
| Extract Facts | Automatic | Remove required click. |
| Build Report | Automatic | Remove required click. |
| Facts grid | Review → Evidence | Keep support/unit/critical metadata. |
| Missing warning | Resolve + Review | Convert gaps into questions; keep unresolved visible. |
| Report preview | Review | Main focal content; current Bus/Rail sections remain. |

# 9. P0 implementation backlog

| P0 | Implementation |
| --- | --- |
| P0.1 | Add ReportSession + state machine without changing backend contracts. |
| P0.2 | Move scope choice into New Report; prevent silent mid-report scope changes. |
| P0.3 | Create Reports/New/Capture/Resolve/Review/Complete view containers in the SPA. |
| P0.4 | Auto-run transcription/extraction/check/build/validation after the relevant input action. |
| P0.5 | Move model/language/runtime/raw JSON/Top-K/fact IDs/technical validator detail behind settings or contextual disclosure. |
| P0.6 | Create one Resolve queue for terminology candidates, critical confirmations, missing questions and conflicts. |
| P0.7 | Create unified Review shell: report first; evidence and validator details expandable. |
| P0.8 | Port V1-style immutable fact/validation binding, technician confirmation, official save/export to V2. |
| P0.9 | Key transient query/statement state by report session/scope or clear deliberately on change. |
| P0.10 | Fix [object HTMLParagraphElement] empty state and Rail e.g. (Bus) placeholder. |
| P0.11 | Keep synthetic demo, Play demo and walkthrough under Demo/Help. |
| P0.12 | QA focus, labels, target sizes, loading/empty/success/error/disabled states and responsive layouts. |

## 10.1 P0 — Reports

Show New report and recent local report statuses if available.

Provider health becomes a compact indicator; details open only on demand or failure.

Demo mode stays visible but quiet.

## 10.2 P0 — New Report

Use user-facing types: HVAC Service Report, SBS Bus Maintenance Report, SBS Rail Maintenance Report.

Ask only metadata that must exist before capture; auto-fill technician/date when possible.

Bind scope to the report session. Changing type must not leave Bus input visible in Rail.

## 10.3 P0 — Capture

One large Record control; while recording it becomes Stop.

After Stop show Transcribing… then Organizing report…. Automatically run transcription → terminology processing → fact extraction → map facts into StructuredJobState → schema completeness check. Do not require Transcribe, Extract Facts or Build Report clicks.

Type instead and Upload recording remain secondary.

Language defaults to Auto; model/language controls move to Audio settings.

View transcript reveals immutable text; raw artifact JSON is one level deeper under Audit.

## 10.4 P0 — Resolve

Build one generic ResolveQueue from schema validation and integrity validation. Queue item types include TERMINOLOGY, CRITICAL_VALUE, MISSING_FIELD and CONFLICT.

Resolve UI receives generic ResolveItem objects and should not contain Bus/Rail/HVAC-specific question branches. Show the most blocking/high-risk unresolved item first.

Keep explicit Not provided where valid.

After every answer update StructuredJobState/fieldStates and re-run schema and integrity checks automatically.

Skip the view entirely if nothing needs the technician.

## 10.5 P0 — Review

Report document is the visual focal point.

Top status: Ready to confirm / Needs information / Validation failed.

Keep unresolved values visibly marked; never hide them.

Show evidence opens facts, source spans, correction receipts, RAG provenance and validator detail.

Edits re-run validation and invalidate stale confirmation as required.

## 10.6 P0 — Confirm / Complete

Capture technician identity once and reuse it unless a critical action requires reconfirmation.

Final acknowledgement + Confirm report remains deliberate.

After confirmation, save automatically; Export/Copy are post-completion actions.

V2 should adopt V1-equivalent exact-version integrity semantics.

# 11. P1 implementation

| P1 | Purpose |
| --- | --- |
| Template-driven report types | Upload a company form, parse/map fields, mark required/optional, review and publish a versioned schema. |
| Template export mapping | Generate output in the organization's preferred report structure. |
| PDF/DOCX export | Operational documents while retaining JSON/text for audit/integration. |
| Report history/search | Resume, inspect, version and re-export past reports. |
| Knowledge administration | Polished scope-aware ingestion with provenance and processing states. |
| Evidence/audit inspector | Drill-down for transcript, corrections, facts, RAG, validator and hashes. |
| Template-specific follow-up rules | Drive questions from selected company schema. |
| Role-aware surfaces | Separate technician workflow from supervisor/admin controls. |

# 12. P2 implementation

| P2 | Purpose |
| --- | --- |
| Scanned-PDF OCR | Support scanned legacy templates/documents. |
| Photo/multimodal evidence | Controlled extraction/cross-checking from nameplates, defects, readings and before/after photos. |
| FSM/CMMS/CRM integrations | Import work orders/assets and write approved reports back. |
| Production identity | SSO/RBAC and production-grade organization/security model. |
| Operational analytics | Measure completion time, missing fields, rework and adoption. |
| Advanced retrieval/evaluation | Improve retrieval/reranking and grounding metrics once real corpora exist. |

# 13. Advanced functions should recede, not disappear

Whisper model selector and explicit runtime checks.

Ollama model/runtime detail.

Raw artifact JSON, hashes and knowledge versions.

Manual Top-K retrieval/search.

Uploader identity and ingestion metadata.

Validator technical detail and fact-level provenance.

Synthetic demo filler and guided walkthrough.

LAN security/passcode configuration.

Minimum design means fewer things competing for attention at the same time, not fewer capabilities.

# 14. Reusable frontend components

| Component | Use |
| --- | --- |
| AppShell / EnvironmentBar | All views |
| ReportHeader | Capture, Resolve, Review, Complete |
| ReportTypePicker | New Report |
| CaptureComposer | HVAC, Bus, Rail |
| ProcessingStatus | Transcription/extraction/report build |
| ResolveCard | Corrections, missing fields, conflicts |
| ReportDocument | Domain-specific report renderers |
| ValidationBanner | Review |
| EvidenceDrawer | Transcript, facts, RAG, validator, hashes |
| ConfirmationPanel | Review/Complete |
| SystemStatusPanel | Settings/error recovery |
| KnowledgeAdmin | Bus/Rail ingestion |
| DemoLauncher / Walkthrough | Help/demo |

# 15. P0 bug/state fixes

Render a real empty-state component instead of [object HTMLParagraphElement].

Make the Rail statement placeholder Rail-specific.

Clear or session-key query/statement text so Bus content never appears in a Rail report.

Discard asynchronous results that return for a no-longer-active report session/scope.

Keep uploaded document lists isolated per scope; do not delete underlying knowledge just to reset UI.

Preserve report state when using internal Back/browser Back where appropriate.

# 16. Acceptance criteria

Common flow is New Report → Capture → optional Resolve → Review → Confirm; no mandatory Extract Facts or Build Report click.

Whisper/Ollama/model/RAG/debug controls are not permanently visible in normal technician work.

Existing HVAC integrity behavior continues to pass its tests.

Bus/Rail retrieval remains isolated and stale input never appears in another report session.

Bus/Rail reaches confirmation and official save/export with V1-equivalent integrity guarantees.

Unknown/uncertain content is never silently promoted to confirmed information.

Demo, ingestion, retrieval and audit capabilities remain accessible through secondary/admin surfaces.

Loading, empty, success, failure and disabled states exist for major views.

Keyboard focus is visible and pointer targets meet WCAG 2.2 minimum sizing/spacing expectations.

Responsive layout preserves the primary task before evidence/admin content.

Every major state is run, screenshot-inspected, corrected and retested.

# 17. Alignment with the project concept

The project discussion defines the agent as capture → understand → structure → detect gaps → ask → verify → generate report, with the technician as final approver. The reconstructed SPA makes that agent loop the visible product journey instead of exposing implementation stages.

The final schema should come from real industry forms. P0 therefore uses built-in schemas (HVAC_V1, SBS_BUS_V0, SBS_RAIL_V0) behind a common ReportSchema contract; P1 replaces/adds these with reviewed, versioned company schemas without redesigning the technician flow.

# 18. UX basis and external references

Attached UI specification: frequent actions target 0–1 interactions; secondary actions 1–2; progressive disclosure; one primary purpose/action per context; preserve loading, processing, success, failure, disabled and empty states.

Attached UI specification: reuse existing backend APIs/application logic/data contracts and do not replace working technology without reason.

Nielsen Norman Group — Progressive Disclosure: defer advanced/rarely used features so primary options receive attention and the application remains easier to learn and less error-prone.

GOV.UK Design System — Question pages: ask only necessary information, prefer one focused question, allow valid 'do not know' responses, and avoid asking users to re-enter information.

W3C WCAG 2.2: visible keyboard focus, focus not obscured, minimum pointer target size/spacing, semantic names/roles and programmatically determinable status messages.

# 19. Recommended implementation order

| Order | Change |
| --- | --- |
| 1 | Fix the three observed UI/state bugs first. |
| 2 | Introduce ReportSession and bind scope to it. |
| 3 | Build New Report + Capture while calling existing APIs unchanged. |
| 4 | Add automatic processing orchestration and remove redundant required buttons. |
| 5 | Build Resolve queue by wrapping existing correction/missing/conflict functions. |
| 6 | Build unified Review + Evidence drawer. |
| 7 | Wire existing HVAC confirmation/save into the new shell and regression-test it. |
| 8 | Port equivalent finalization semantics to Bus/Rail. |
| 9 | Move ingestion/retrieval/demo/runtime into Tools/Admin/Help. |
| 10 | Run full functional tests plus screenshot QA at desktop and narrow widths. |
| 11 | Only after P0 stabilizes, begin template-driven P1 work. |

# 20. Bottom line

Do not rewrite the working AI/report pipeline and do not build the full template parser in P0. Reconstruct the interface around the technician's task, insert StructuredJobState between facts and report building, and make the runtime schema-aware. The same New Report → Capture → optional Resolve → Review → Confirm → Complete UX should work today with built-in HVAC/Bus/Rail schemas and later with SBS/Newway/company schemas supplied by P1.

# 21. v3 architecture revision — P0 runtime, P1 configuration

v3 formalizes the architecture as two layers. P0 is the stable technician runtime. P1 is company configuration that plugs schemas and knowledge into that runtime. This avoids building throwaway P0 UI and avoids expanding P0 into arbitrary template parsing.

| Layer | Responsibility | Implemented when |
| --- | --- | --- |
| P0 — Technician runtime | New Report → ReportSession → Capture → evidence/transcript → facts → StructuredJobState → completeness/resolve → report builder → review → confirm → save/export. | Now |
| P1 — Company configuration | Company template → parser → human schema review → versioned ReportSchema; company documents → scoped RAG/knowledge; both feed the P0 ReportSession. | After P0 stabilizes |

# 22. StructuredJobState — architectural bridge

Facts are evidence-oriented extraction outputs. StructuredJobState is report-oriented field state. The report builder should consume structured state rather than treating raw extracted facts as the final report model.

P0 runtime pipeline:

Input → transcription → correction → fact extraction → fact mapping → StructuredJobState → schema completeness → Resolve if needed → report builder → validator

| Field state property | Purpose |
| --- | --- |
| fieldId | Stable schema field identifier. |
| value | Current normalized value, or null when unknown. |
| support | Fact/evidence references supporting the value. |
| status | For example SUPPORTED, MISSING, CONFLICT, NEEDS_CONFIRMATION. |
| sourceType | Transcript/manual/follow-up/RAG-derived context as allowed. |
| updatedAt / revision | Supports deterministic invalidation and audit behavior. |

# 23. Built-in P0 schemas

P0 does not need a universal template engine. Treat the existing report definitions as built-in schema implementations behind one interface.

| Report type | Scope | schemaId | schemaVersion | P0 renderer |
| --- | --- | --- | --- | --- |
| HVAC Service Report | HVAC | hvac_service | 1 | Existing HVAC renderer |
| SBS Bus Maintenance | SBS_BUS | sbs_bus_maintenance | 0 | Existing 11-section Bus renderer |
| SBS Rail Maintenance | SBS_RAIL | sbs_rail_maintenance | 0 | Existing 12-section Rail renderer |

In P1, New Report can list multiple company-specific versions (for example preventive maintenance, brake inspection, track inspection) without changing the page flow.

# 24. ReportSchema contract — P0-lite

Move only the interface/contract into P0. Keep arbitrary template parsing, AI schema inference, template editing and export reconstruction in P1.

Conceptual contract: ReportSchema { id, version, field definitions / required fields, mapFacts(facts) → StructuredJobState, validate(state) → ValidationResult, report metadata/renderer binding }. Existing HVAC/Bus/Rail logic can initially wrap this interface rather than being rewritten.

The frontend should know that every ReportSession has a schema, but it should not know whether that schema is built-in or uploaded.

# 25. Generic ResolveItem contract

| Property | Meaning |
| --- | --- |
| id | Stable unresolved-item identifier. |
| type | TERMINOLOGY ¦ CRITICAL_VALUE ¦ MISSING_FIELD ¦ CONFLICT. |
| fieldId | Schema field affected, when applicable. |
| severity | Ordering/risk signal. |
| question | Human-facing prompt. |
| evidence | Relevant transcript/fact/conflict context. |
| answer | Technician response/decision. |

StructuredJobState is checked by both the schema validator and integrity validator. Their human-actionable outputs are normalized into ResolveQueue. ResolveCard renders the next item generically; it must not contain code such as `if SBS_BUS then show parts question`.

# 26. Review renderer compatibility

P0 may keep the existing HVAC, Bus and Rail report renderers behind a shared ReportDocument component. The component receives the active schema, structured state and report draft. P1 can later replace the renderer implementation with a template renderer without changing Review UX.

| Today — P0 | Later — P1 |
| --- | --- |
| ReportDocument → HVAC renderer | ReportDocument → versioned template renderer |
| ReportDocument → Bus 11-section renderer | ReportDocument → SBS company Bus template |
| ReportDocument → Rail 12-section renderer | ReportDocument → SBS company Rail template |

# 27. Knowledge/RAG boundary

Keep document ingestion and manual retrieval outside the technician flow exactly as planned. The technician never needs to manually search RAG to create a report. Company documents remain scoped knowledge; retrieval may automatically support terminology, mapping, validation or report context where policy permits.

# 28. Explicit P0 exclusions

Do not build arbitrary DOCX/PDF template parsing.

Do not build AI schema inference/editor workflow.

Do not build a universal visual template designer.

Do not reconstruct arbitrary uploaded form layout for export.

Do not make company-template onboarding a prerequisite for the three current report types.

Do not add scope-specific frontend branches for follow-up questions.

# 29. Revised P0 backlog changes

| Item | v3 wording |
| --- | --- |
| P0.1 | Add domain-neutral ReportSession, ReportSchema interface, StructuredJobState, fieldStates and UI state machine without changing existing backend contracts. |
| P0.4 | Auto-run input → transcribe → correct → extract facts → map to StructuredJobState → schema completeness check → Resolve if needed → build report → validate. |
| P0.6 | Create generic ResolveQueue from schema-validator + integrity-validator outputs; render ResolveItem generically. |
| P0.7 | Shared ReportDocument accepts schema/state/draft while P0 delegates to existing HVAC/Bus/Rail renderers. |
| P0.8 | V2 finalization parity remains required; confirmation binds exact schemaId/schemaVersion as well as report/facts/validation state. |

# 30. Revised acceptance criteria

Every new report session records schemaId and schemaVersion.

Facts are mapped into StructuredJobState before report construction.

Missing/uncertain/conflicting field state is represented explicitly in fieldStates.

Resolve UI renders generic unresolved items and contains no hard-coded Bus/Rail/HVAC question logic.

P0 ships with built-in HVAC_V1, SBS_BUS_V0 and SBS_RAIL_V0 schema implementations/contracts.

Existing HVAC/Bus/Rail renderers can remain underneath a shared ReportDocument interface.

Full template parsing/editor/onboarding remains P1.

Replacing a built-in schema with a P1 company schema does not require redesigning New Report, Capture, Resolve, Review or Confirm.

# 31. v3 decision summary

P0 is now explicitly a template-ready runtime, not merely a UI cleanup. Its durable abstraction is: Report Type → ReportSchema → StructuredJobState → unresolved field state → ReportDocument. P1 configures those abstractions from real company templates and scoped documents. This is the minimum architectural preparation needed now to avoid a second frontend/state refactor when SBS/Newway templates arrive.